## Slide 1
2022
2023
2024
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Security
AGM
Tender
Install
Bed in solution
Contracts
Planning
Roads and drains
Thames Water discussions
Mizen way LH end resurfacing
SCC lighting review
Lighting improvement
OW / OR triangle resurfacing
Drainage improvements
Road Sweeps
Gulley Sucks
Drainage CCTV Survey ?
Road survey
Annual repairs
ANPR review and change
Gate maintenance review
Annual repairs

## Slide 2
2022
2023
2024
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Comms
Website refresh
Newsletters
Trees and verges
Annual tree review
Annual tree review
Annual tree review
Annual tree works
Annual tree works
Annual tree works
OW path reinstatement
MW path reinstatement
Full tree inventory and plan
Planning
Planning permission register
Land registry Account
DOE and covenant filing project

## Slide 3
2022
2023
2024
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Management and finance
GDPR compliance
Global Filing project
AGMs
3 yr plan
Team meetings
Monthly accounts
Annual accounts & filing
Companies House filing
Subscriptions
Letter
Collection
Letter
Collection
Letter
Collection